SIH PROJECT HANDBOOK

# FloatChat-Lite

Explainable conversational access to Indian Ocean ARGO data

Focused, explainable, and buildable by a small student team

Version 1.0

Prepared 14 August 2026

Status: implementation-ready baseline; validation evidence pending

# 1. Executive summary

Project in one sentence: A user asks an ocean-data question in plain language and receives a chart, map, anomaly context, data sufficiency, and a transparent explanation based on preprocessed INCOIS ARGO profiles.

FloatChat-Lite reduces the gap between technically rich ARGO observations and users who do not work directly with NetCDF files, quality-control flags, or scientific Python. The first release is intentionally narrow: three query types, temperature and salinity, a single web screen, one API endpoint, file-based storage, and an explainable z-score baseline. This scope is designed for a six-member student team and can be compressed into a 48-hour hackathon sprint after the data subset is prepared.

| Decision | Project baseline |
| --- | --- |
| Primary outcome | A judge can ask a pinned question and understand both the result and how it was computed. |
| Core proof | Natural-language query -> structured parameters -> ARGO retrieval -> anomaly scoring -> explained visual response. |
| Build philosophy | Prefer a small reliable pipeline over a broad platform with unfinished integrations. |
| Evidence rule | Do not claim parser accuracy, anomaly validation, or impact until the result has been run and recorded. |

# 2. Problem and evidence

ARGO data provides vertically resolved ocean observations, but the official workflow commonly involves profile files, NetCDF variables, adjusted values, and quality-control flags [E1][E2]. INCOIS and other Argo services provide authoritative access, while selection and visualization tools help users find and download observations [E3][E4]. The remaining product gap is not data availability; it is a lightweight, answer-oriented workflow that joins plain-language access, transparent anomaly context, and answer-specific data sufficiency.

| Root cause | User pain | Product response |
| --- | --- | --- |
| Technical data formats and QC conventions | Non-specialists cannot quickly answer a simple location/time question. | Preprocess once; expose a narrow query contract. |
| Existing tools emphasize selection, files, or plots | Users must manually connect the data, context, and meaning. | Return one complete response with data, chart, map, and explanation. |
| Anomaly logic is often analyst-facing | A flag can look authoritative without baseline or sample context. | Show baseline, z-score meaning, profile count, radius, and confidence. |
| External AI can fail or return malformed output | A live demo becomes dependent on one network call. | Use one LLM parser with a deterministic rule-based fallback. |

# 3. Users and priority scenarios

| User | Immediate need | Pinned scenario |
| --- | --- | --- |
| Forecaster | Quick first read before deeper operational analysis | Temperature profile near Mumbai in July 2024 |
| Researcher | Rapid exploration of a long time series and unusual periods | SST time series at 19N, 72.8E for 2015-2024 |
| Student | Defensible access to real observations without an xarray learning curve | Average salinity in the Bay of Bengal in 2023 |
| Policy analyst | A result that states source, method, and confidence | Explain why a value is unusual and how much data supports it |

# 4. Scope boundaries

## 4.1 Must ship

- A single chat screen with an input, suggested queries, loading/error states, and one result area.

- Three query types: depth profile, regional average, and time series.

- Temperature, salinity, and a clearly disclosed shallow-water SST proxy using the shallowest value at or above the chosen cutoff.

- Preprocessed ARGO data in Parquet, plus separate production and validation baseline tables.

- Optional anomaly scoring using a transparent monthly regional z-score.

- Data-sufficiency output on every successful response and confidence-aware anomaly presentation.

- Friendly no-data, parse-error, and general-error responses.

- A rule-based parsing fallback and a visible degraded-mode disclosure.

## 4.2 Explicit non-goals for the first release

- No user accounts, authentication, persistent chat history, or multi-turn memory.

- No database server; use versioned Parquet/CSV artifacts for the read-only demo dataset.

- No LangChain, fine-tuning, vector database, agent framework, or multiple LLM providers.

- No Isolation Forest or deep-learning anomaly detector; the statistical baseline is the explainable proof.

- No fishing-zone, cyclone, wave-height, multilingual, mobile-app, or WhatsApp integrations during the core build.

- No unsupported claim that the solution is first, unique, production-ready, or validated until evidence exists.

# 5. Functional requirements

| ID | Requirement | Acceptance evidence |
| --- | --- | --- |
| FR-01 | Parse a free-text query into query type, location, parameter, dates, and anomaly intent. | Recorded parser output for the evaluation set. |
| FR-02 | Use a deterministic fallback after LLM timeout, failure, or malformed output. | Forced-timeout test returns parser_used=rule_based. |
| FR-03 | Retrieve profile, regional-average, and time-series data from the prepared subset. | One passing fixture and one real pinned query for each type. |
| FR-04 | Compute z-score anomaly context only from the production baseline. | Unit tests cover thresholds and zero/insufficient standard deviation. |
| FR-05 | Return profile count, search radius, and low/medium/high confidence. | Contract test verifies every data response. |
| FR-06 | Suppress colored severity when confidence is low. | Frontend component tests cover all confidence tiers. |
| FR-07 | Explain source, aggregation, radius, time range, baseline, and proxy caveats. | Pinned responses contain complete explanation text. |
| FR-08 | Render a chart and map pin appropriate to the returned query type. | Projector-size browser check for three pinned queries. |
| FR-09 | Convert failures into typed, friendly messages without internal traces. | End-to-end tests for no_data, parse_error, general_error. |

# 6. Simple technical architecture

Recommended stack: React + TypeScript frontend; FastAPI backend; pandas/xarray preprocessing; Parquet read model; NumPy z-score analytics; Plotly.js and Leaflet; one structured-output LLM API with a Python fallback parser; one container deployment.

| Layer | Choice | Reason for a small team |
| --- | --- | --- |
| Web UI | React + TypeScript (Vite) | Fast component development and typed API handling. |
| Charts/maps | Plotly.js + Leaflet | Mature, editable visualizations with little custom graphics code. |
| API | FastAPI + Pydantic | Small endpoint surface and explicit request/response validation. |
| Offline data | Python, pandas, xarray | Direct support for NetCDF preprocessing and tabular checks. |
| Serving data | Parquet | Fast local reads, no database setup or maintenance. |
| Anomaly | NumPy z-score + precomputed baselines | Explainable, testable, and cheap at request time. |
| Query parsing | One LLM API + rule fallback | Natural language without making the demo depend on the network. |
| Deployment | Single container / Hugging Face Space | One artifact to start and verify. |

## 6.1 Request flow

- The browser sends POST /chat with one query string.

- The backend asks the selected LLM for a strict JSON parse and validates the result with Pydantic.

- On timeout, malformed JSON, or provider failure, the rule parser extracts supported cities, coordinates, dates, parameters, and query type.

- The data service filters the local Parquet data by space, time, depth, and parameter, then prepares chart-ready arrays.

- If anomaly intent is present and the baseline is sufficient, the analytics service computes a z-score against the correct region and calendar month.

- The response composer adds plain-language method, source, proxy caveat, and data-sufficiency information.

- The frontend renders the summary, chart, map, anomaly state, explanation, and fallback disclosure as one complete result.

# 7. Component responsibilities

| Component | Owns | Must not own |
| --- | --- | --- |
| Chat page | Input state, suggested queries, request state, result layout | Scientific calculations or parsing rules |
| Parser service | LLM call, schema validation, timeout, fallback | Data access or UI wording |
| Data repository | Spatial/temporal/depth filters and aggregations | Anomaly labels or HTTP concerns |
| Baseline builder | Production and validation mean/std/count tables | Live request handling |
| Anomaly service | z-score, thresholds, insufficient-baseline outcome | UI color decisions |
| Explanation service | Template-based method and caveat text | Unverified claims or invented values |
| API route | Orchestration, response validation, typed error mapping | Heavy data preprocessing |
| Anomaly badge | Confidence-aware visual state | Recomputing confidence or the anomaly |

# 8. Data design and governance

## 8.1 Prepared profile table

| Field | Type | Rule |
| --- | --- | --- |
| float_id | string | Stable float identifier |
| time | UTC datetime | Validated and normalized during preprocessing |
| lat / lon | float | Degrees; reject out-of-range values |
| depth_m | float | Non-negative; derive consistently from pressure if needed |
| temperature_c | float/null | Use adjusted value when available and acceptable QC |
| salinity_psu | float/null | Use adjusted value when available and acceptable QC |
| qc flags | string/int | Retain provenance and exclude unacceptable measurements |

## 8.2 Baseline table

| Field | Meaning |
| --- | --- |
| region_id | Named region or deterministic spatial cell used consistently at build and request time. |
| month | Calendar month 1-12. |
| parameter | temperature, salinity, or shallow SST proxy. |
| baseline_type | production or validation; never interchangeable. |
| period_start / period_end | Exact years used so the explanation can state the baseline honestly. |
| mean / std / n | Statistics and supporting profile count. |
| dataset_version | Hash or release label for reproducibility. |

Data integrity rule: Keep the 2015-2018 validation baseline separate from the full-history production baseline. Validation tests a known event; production serves user queries. Mixing them invalidates both the evidence and the live explanation.

# 9. API contract

## 9.1 Request

{"query": "Plot SST time series at 19N, 72.8E for 2015-2024 and tell me if it is unusual"}

## 9.2 Successful response fields

| Field | Required | Purpose |
| --- | --- | --- |
| summary | Yes | Plain-language restatement of what was answered. |
| query_type | Yes | profile, regional_average, or time_series. |
| params | Yes | Validated location, parameter, and date window. |
| data | Yes | Chart-ready arrays or aggregate value. |
| anomaly | Conditional | Score, label, baseline metadata, and explanation. |
| answer_explanation | Yes | Source, method, radius, time range, and proxy caveat. |
| data_sufficiency | Yes | Profile count, radius, and confidence. |
| parser_used | Yes | llm or rule_based. |
| source | Yes | Dataset label such as INCOIS ARGO. |

## 9.3 Error contract

| Type | When | User-facing guidance |
| --- | --- | --- |
| parse_error | Both parsers cannot create a valid supported query. | Show a working example and request a location/date/parameter. |
| no_data | The query is valid but no acceptable observations match. | Suggest a wider radius or different period. |
| general_error | Unexpected internal failure. | Invite retry/rephrase; log details server-side only. |

# 10. Query parsing

- Ask the LLM to return only the supported schema. Reject extra query types and unknown parameters.

- Set a short timeout and allow only one retry if it does not threaten demo latency.

- Validate latitude, longitude, dates, enum values, and date order before data access.

- The fallback parser supports explicit coordinates, a small Indian coastal city gazetteer, one year or year ranges, parameter keywords, and anomaly intent keywords.

- Always return parser_used. The UI displays a subtle simplified-matching disclosure for fallback results.

- Measure parser accuracy on a labeled 20-25 query set and report the observed value, not an assumed target.

# 11. Anomaly and confidence logic

Formula: z = (current aggregated value - baseline mean) / baseline standard deviation. Skip scoring when the baseline standard deviation is zero or supporting data is insufficient.

| Condition | Label | Presentation |
| --- | --- | --- |
| abs(z) < 1.5 | normal | Green only when response confidence is medium or high. |
| 1.5 <= abs(z) < 2.5 | mild positive/negative | Amber; add provisional qualifier for medium confidence. |
| abs(z) >= 2.5 | strong positive/negative | Red; still explain baseline and sample size. |
| 1-5 matching profiles | low confidence | Neutral 'not enough data to assess'; suppress severity color. |
| 6-20 matching profiles | medium confidence | Show severity as provisional. |
| 21+ matching profiles | high confidence | Show severity at full visual weight. |

These thresholds are project policy, not a universal scientific standard. The final implementation must state them in documentation and verify that they match the data density of the selected subset.

# 12. User experience and accessibility

| State | What the user sees |
| --- | --- |
| Empty | One input, four suggested questions, short statement of supported data and regions. |
| Loading | Disabled submit and a simple progress state; no partial result without its confidence context. |
| Success | Summary, chart, map, anomaly state when requested, method explanation, and data sufficiency. |
| Fallback parser | The normal result plus a subtle simplified-matching disclosure. |
| No data | Clear reason and a suggestion to broaden the location or time range. |
| Parse error | A supported example query; no technical error details. |
| General error | A safe retry/rephrase message. |

- Use text and icons in addition to anomaly colors.

- Make input, query chips, submit, and chart controls keyboard accessible.

- Provide a text summary that conveys the same conclusion as the chart.

- Use responsive width and test the exact laptop/projector setup used for judging.

# 13. Validation and testing strategy

| Level | Minimum checks | Evidence artifact |
| --- | --- | --- |
| Preprocessing | Schema, ranges, timestamps, QC filtering, duplicate profiles, missing values | Data validation report and sample rows |
| Repository | Spatial, time, depth filters and all three aggregations | Unit tests against deterministic fixtures |
| Parser | Valid, ambiguous, malformed, city, coordinate, missing-date queries | Labeled eval set and measured accuracy |
| Anomaly | Threshold boundaries, negative values, zero std, insufficient baseline | Unit tests and validation script output |
| API | Response schema, timeout fallback, typed errors, no stack traces | Contract/integration test report |
| Frontend | All confidence tiers, chart types, empty/loading/error/fallback states | Component tests plus browser screenshots |
| Demo | Three pinned queries repeated on presentation network and machine | 20-run checklist and cached fallback |

Pitch evidence gate: The heatwave result and parser accuracy may enter the presentation only after the exact command, dataset version, output, date, and owner are recorded. A negative result is acceptable; a placeholder result is not.

# 14. Deployment and demo runbook

- Build and version the processed Parquet files and baseline tables before deployment.

- Build the React frontend and serve it with the FastAPI application from one container where practical.

- Store the selected LLM key only in the hosting platform secret settings; never in the deck, video, or frontend bundle.

- Run a health check and all three pinned queries after each deployment.

- Capture the exact successful JSON and screenshots for offline fallback.

- Before judging, open the app, warm the service, verify the network, and keep the cached demo ready in a separate tab.

- If the live LLM fails, allow the rule parser to continue and explain the disclosure honestly.

# 15. Security, privacy, and responsible claims

- The first release stores no accounts, personal profiles, or chat history.

- Treat every query as untrusted text; do not execute it, use it as a file path, or insert it into generated code.

- Keep API keys server-side and remove secrets from screenshots and screen recordings.

- Return sanitized error messages and keep detailed logs private.

- Name data sources and transformations; do not imply satellite SST when using a shallow ARGO proxy.

- Use 'target', 'planned', or 'to be validated' for metrics not yet measured.

- For first-round materials, use only Team ID, Team Name, and Member 1/2 labels; do not reveal personal or institutional identity.

# 16. Key risks and decisions

| Risk | Trigger | Response |
| --- | --- | --- |
| ARGO ingestion delay | No query-ready subset by the agreed checkpoint | Switch to a pre-vetted subset that covers the pinned queries; label it internally. |
| Sparse observations | Low matching profile count or baseline n | Increase radius only within documented limits or return low confidence; never force a colored anomaly. |
| LLM instability | Timeout, quota, malformed JSON | Use deterministic fallback; avoid adding a second provider during the sprint. |
| Validation misses known event | No region exceeds the defined threshold | Report honestly, inspect data/region, or select another real event under a fixed time box. |
| Scope overrun | Integration incomplete by the hardening checkpoint | Cut regional average first, then map interactivity; keep profile and time-series+anomaly. |
| Unsupported claims | Metric has no stored run artifact | Remove from deck/video or label as a target. |

# 17. Definition of done

- The source and license/provenance of the chosen ARGO subset are recorded.

- Production and validation baselines are versioned separately.

- All three query types work against real or clearly labeled fallback data.

- Every successful response includes method and data-sufficiency context.

- All failure paths are friendly and reveal no internal details.

- The parser eval and anomaly validation outputs are recorded without edited numbers.

- The web experience has been checked on the presentation laptop at projector scale.

- Three pinned queries have 20 successful rehearsals or a documented failure rate and mitigation.

- The slide deck contains exactly nine slides, traceable citations, and no personal/institutional identity.

- A cached offline demonstration exists and contains no credentials or private data.

# 18. Open decisions for the team

| Decision | Recommended default | Owner / deadline |
| --- | --- | --- |
| Live LLM provider | Choose one after a quota and latency test; keep the interface provider-neutral. | Tech lead, before parser integration |
| Region definitions | Use explicit documented boxes or cells that match baseline generation. | Data + anomaly owners, before preprocessing |
| Error HTTP status policy | Use standard HTTP status codes with the same typed error body. | Backend owner, before contract freeze |
| Chip behavior | Populate input first; allow the presenter to submit deliberately. | Frontend owner, before UI polish |
| Fallback subset | Prepare it before the main ingestion deadline and ensure all pinned queries are covered. | Data owner, before the sprint |

# 19. References and source pack

- [E1] Argo Program. 'Argo data sources.' https://argo.ucsd.edu/data/ (accessed 14 August 2026).

- [E2] Argo Program. 'How to use Argo profile files.' https://argo.ucsd.edu/data/how-to-use-argo-files/ (accessed 14 August 2026).

- [E3] INCOIS. 'INDIAN ARGO Floats Data' ERDDAP dataset. https://erddap.incois.gov.in/erddap/tabledap/Indian_ARGO_Floats.html (accessed 14 August 2026).

- [E4] Euro-Argo RISE. 'Report on new products - D7.14 v1.1.' https://www.euro-argo.eu/content/download/157270/file/D7.14_v1.1.pdf (accessed 14 August 2026).

- [E5] Kelley, D. E. et al. (2021). 'argoFloats: An R Package for Analyzing Argo Data.' Frontiers in Marine Science 8:635922. https://doi.org/10.3389/fmars.2021.635922.

- [E6] Holbrook, N. J. et al. (2019). 'A global assessment of marine heatwaves and their drivers.' Nature Communications 10, 2624. https://doi.org/10.1038/s41467-019-10206-z.

- Project source pack supplied by the team: prd.md, architecture.md, design.md, feature.md, phases.md, todo.md, and FloatChat-Lite_Master_v3.md.

- Submission rules supplied by the team: First_Round_Shortlisting_Rubric_PPT_Video_Guidelines.pdf and SIH Internal Template.pptx.